ExtremePanic.com

Technical Implementation Plan

Suggested architecture, tooling, and rollout for the reviewed dropshipping business plan

# 1. Recap: The Core Plan

This document translates the original X-Panic plan into a concrete technical build-out. The business model as described:

Build a website that sells "low effort" items — products that require no original design, no in-house shipping, and no inventory storage (i.e., dropshipping).

Differentiate purely on reviews: buy one unit of the product, take good photos, write/film an honest review, and publish it.

Economics: finite cost (cash to buy the item + hours to review it) vs. indefinite revenue (the listing keeps selling for as long as the product is available).

Start with a single site the team already owns: ExtremePanic.com.

The plan is organized into five phases — site + commerce, analytics, marketing, funnel sites, and owned products. The sections below give a phase-by-phase technical recommendation.

# 2. Phase 1 — Core Site, Payments & Fulfillment

## 2.1 Platform Choice: Build vs. Buy

There are two viable paths. Recommendation: start with option A (managed platform) to get to revenue fastest, and only move to option B if/when custom review features or cost savings justify the engineering time.

| Option | Description | Pros | Cons |
| --- | --- | --- | --- |
| A. Shopify (managed) | Hosted e-commerce platform with a built-in theme, checkout, and app ecosystem. | Fastest to launch; PCI compliance, hosting, and checkout handled for you; huge app ecosystem for dropshipping & reviews | Monthly fee + transaction fees; less flexible for a heavily custom "review magazine" layout |
| B. Custom build (Next.js + headless commerce) | A custom-coded storefront using a headless commerce backend (e.g. Medusa.js, Shopify Storefront API, or Snipcart) for cart/checkout logic. | Full control over design and review-content layout; content (reviews) can be first-class, SEO-tuned; no vendor lock-in | More build time; you own more of the plumbing (auth, cart, tax, PCI scope) |

### Recommended stack if building custom (Option B)

Frontend/framework: Next.js (React) — strong SEO via server-side rendering, large ecosystem, easy to have Claude/AI scaffold pages quickly.

Commerce backend: Medusa.js (open-source, Node-based headless commerce) or Shopify used purely as a "headless" backend via its Storefront API — gives you checkout/cart/inventory without building payment logic from scratch.

CMS for review content: Sanity.io or Contentful (structured content for product reviews, photos, ratings) — lets non-engineers publish reviews without a deploy.

Styling: Tailwind CSS for fast, consistent UI work.

Language: TypeScript throughout (frontend and any Node backend) for fewer runtime bugs as the codebase grows across five phases.

## 2.2 Payments

Stripe — industry standard, excellent docs, handles PCI compliance, supports Apple Pay/Google Pay, and has first-class Next.js integrations. Recommended default.

Shopify Payments is the equivalent if going the managed-platform route (Option A).

Keep payments provider-agnostic in the data model early on in case you add PayPal or Shop Pay later for conversion-rate optimization.

## 2.3 Dropshipping / Fulfillment

"Buy one to review, then let the listing sell indefinitely" maps naturally onto a dropshipping supplier API: you review a unit, list it, and orders route to the supplier who ships directly to the customer.

| Supplier / API | Best for | Notes |
| --- | --- | --- |
| CJdropshipping API | Broad catalog, competitive pricing | Good all-around choice with API + Shopify/WooCommerce apps |
| Spocket | US/EU-based suppliers (faster shipping) | Higher product cost but better delivery times and customer experience |
| AliExpress (via DSers) | Widest catalog, lowest cost | Slower shipping; best for validating demand cheaply before switching suppliers |
| Printful / Printify | Print-on-demand goods | Only relevant if some "low effort" products are custom-branded merch |

All of the above have official Shopify apps; CJdropshipping and Spocket also expose REST APIs usable from a custom Next.js/Medusa backend.

Recommendation: pick one supplier to start (CJdropshipping or Spocket) to keep fulfillment logic simple; add a second only once volume justifies price-shopping.

## 2.4 Hosting & Infrastructure

| Layer | Recommendation | Why |
| --- | --- | --- |
| Frontend hosting | Vercel | Built by the Next.js team; zero-config deploys, previews per PR, generous free tier, fast global CDN |
| CMS/content | Sanity.io (hosted) | No servers to manage; free tier covers early-stage content volume |
| Commerce backend (if custom) | Railway or Render for Medusa.js | Simple managed Postgres + Node hosting without full AWS complexity |
| Domain/DNS | Existing registrar, DNS via Cloudflare | Free CDN, DDoS protection, and easy DNS management for auxiliary domains in Phase 4 |
| Media/images | Cloudflare Images or Vercel image optimization | Product photos are core to the review pitch — need fast, optimized delivery |

If using Shopify (Option A), hosting is bundled — no separate infrastructure decisions needed for the storefront itself.

# 3. Phase 2 — Metrics & Analytics

Goal: unique visitors, per-page visits, heat maps, conversion funnels, and sales — all in one place where possible to avoid tool sprawl.

| Need | Tool | Notes |
| --- | --- | --- |
| Traffic & funnels | Plausible or Google Analytics 4 (GA4) | Plausible: privacy-friendly, simple, paid, no cookie banner required in most jurisdictions. GA4: free, more powerful segmentation, steeper learning curve. |
| Heat maps & session replay | Hotjar or Microsoft Clarity | Clarity is free and includes heat maps + recordings; Hotjar adds surveys and more polish if budget allows. |
| Product/conversion funnels | PostHog | Open-source, self-hostable or cloud; combines analytics, funnels, feature flags, and session replay in one product — good if you want to consolidate tools as the site grows. |
| Sales/revenue reporting | Stripe Dashboard + Shopify Analytics (if applicable) | Native reporting from the payment/commerce layer; export to a spreadsheet or a lightweight BI tool (Metabase) once volume is meaningful. |

Recommendation: start with **Microsoft Clarity (free heat maps) + Plausible or GA4 (traffic) + Stripe dashboard (sales)**. Consolidate into PostHog later if the team wants a single pane of glass.

# 4. Phase 3 — Marketing

## 4.1 Email campaigns

Klaviyo — purpose-built for e-commerce, deep Shopify integration, strong segmentation (e.g. "visited product page but did not buy").

Mailchimp — cheaper/simpler alternative if starting very small.

Capture emails early: pop-up or footer signup collecting emails from Phase 1 launch, even before a full campaign strategy exists.

## 4.2 Paid advertising

Meta Ads (Instagram/Facebook) — strong fit for visual product reviews; supports the Meta Pixel for retargeting people who viewed a review but didn’t buy.

Google Ads / Shopping — captures high-intent search traffic ("best [product] review").

TikTok Ads — strong fit if reviews are filmed as short-form video content; TikTok Shop integration can also double as a sales channel.

Install the relevant pixels (Meta Pixel, TikTok Pixel, Google Ads tag) at the same time analytics is wired up in Phase 2 so retargeting audiences start accumulating before spend begins.

## 4.3 "Other" — organic/SEO

Reviews are naturally SEO-friendly content ("[Product] review", "is [Product] worth it") — invest in on-page SEO (structured data / schema.org Product & Review markup) so listings can rank organically and reduce paid-ad dependency over time.

Affiliate/influencer seeding: send free review units to micro-influencers in exchange for a link back — cheap distribution that reuses the same "buy one, review it" asset.

# 5. Phase 4 — Auxiliary / Funnel Websites

Keep auxiliary sites lightweight — a simple landing page (e.g. Next.js static export, or even a no-code builder like Framer/Webflow) that funnels traffic to ExtremePanic.com rather than duplicating full commerce functionality.

Centralize DNS in Cloudflare so new domains can be spun up and pointed at funnel pages quickly.

Track each auxiliary site with its own UTM parameters / a shared analytics property (GA4 or PostHog supports multiple "sources" in one dashboard) so you can see which funnel sites actually convert.

Reuse the CMS (Sanity) so review content can be shared or cross-posted between the main site and niche funnel sites without duplicating work.

# 6. Phase 5 — Owned Products

When ready to sell owned products alongside dropshipped/reviewed ones, the same commerce backend (Shopify or Medusa.js) supports mixed inventory types — no re-platforming needed.

If manufacturing physical goods, consider a 3PL (third-party logistics, e.g. ShipBob) for storage/fulfillment of owned inventory, distinct from the dropshipping suppliers used for reviewed items.

This phase is the natural point to revisit the "no inventory" constraint from the core plan — owned products intentionally break that constraint in exchange for higher margin, so budget for it separately.

# 7. Suggested Build Order & Effort

| Phase | Key deliverable | Rough effort |
| --- | --- | --- |
| 1 | Live storefront, checkout, first dropship supplier connected, first review published | 2–4 weeks (managed platform) / 4–8 weeks (custom build) |
| 2 | Analytics, heat maps, funnel tracking wired up | 2–5 days |
| 3 | Email capture + first paid ad campaign + pixels installed | 1–2 weeks |
| 4 | First auxiliary/funnel site live and tracked | 3–5 days per site |
| 5 | First owned product listed | Ongoing / opportunistic |

Recommendation: ship Phase 1 with the managed-platform option (Shopify) first. It gets a real product live and generating the "indefinite profit" the core plan is built around within weeks, while keeping the option open to migrate to a custom Next.js/Medusa build later if review-content needs outgrow what Shopify’s theme system can do.