ExtremePanic.com

Technical Implementation Plan — v2

Revised after owner review: Square + PayPal replace Stripe, real per-vendor cost/lock-in figures, and an AWS-first hosting default. Supersedes x-panic-technical-plan.docx.

# 0. What Changed From v1

Four pieces of owner feedback drove this revision:

Shopify fee concern — v1 recommended Shopify without pricing it out. This version prices every plan and flips the default recommendation: with an expected low, slow build-out pace, a near-$0 fixed-cost custom stack is now the lead option, with Shopify kept as an explicit "pay for speed" fallback.

Payments — Stripe is removed everywhere. Square (already the company’s primary processor) is now the default payment rail, with PayPal as the backup, matching the setup already in place for Prosaurus.

Cost/lock-in discipline — every third-party service recommended below now carries a minimum-cost figure and a lock-in rating, sized for a small team that will add features slowly rather than a normal fast-moving startup. See Section 8 for the consolidated table.

AWS reconsideration — hosting now defaults to reusing the existing Prosaurus EC2 box (44.225.148.34) or AWS Amplify’s permanent free tier, instead of Vercel, whose free Hobby tier explicitly forbids commercial/revenue-generating use.

# 1. Recap: The Core Plan

The business model as described in the original plan:

Build a website that sells "low effort" items — products that require no original design, no in-house shipping, and no inventory storage (i.e., dropshipping).

Differentiate purely on reviews: buy one unit of the product, take good photos, write/film an honest review, and publish it.

Economics: finite cost (cash to buy the item + hours to review it) vs. indefinite revenue (the listing keeps selling for as long as the product is available).

Start with a single site the team already owns: ExtremePanic.com.

The plan remains organized into five phases — site + commerce, analytics, marketing, funnel sites, and owned products — with a new emphasis running through all of them: minimize recurring fees until usage justifies them, and prefer infrastructure the team already knows (AWS/Docker, Square) over new vendor relationships.

# 2. Phase 1 — Core Site, Payments & Fulfillment

## 2.1 Platform Choice: Build vs. Buy

Both options from v1 remain viable, but the recommendation has been reordered. Given the team expects to build this out slowly (part-time, alongside other commitments), a guaranteed monthly platform fee is harder to justify than in a normal fast-moving startup. The deciding question is speed-to-launch vs. fixed cost:

Default recommendation: Option B (custom build). With Claude assisting on scaffolding, and the team already running a custom Vue/Express/Docker stack for Breakroom, the extra build time is smaller than it would be for a typical team, while the fixed-cost savings are real and permanent.

Fallback: Option A (Shopify) remains the right call only if launch speed matters more than the recurring fee — e.g., if there is a specific reason to be live within days rather than a couple of weeks.

| Option | Fixed Cost Floor | Pros | Cons |
| --- | --- | --- | --- |
| A. Shopify (managed) | $39/mo Basic plan ($468/yr) minimum, before any sales, plus transaction fees | Fastest to launch; PCI compliance, hosting, and checkout handled for you; huge app ecosystem for dropshipping & reviews | Recurring fee regardless of sales volume; high vendor lock-in (see 2.1.1); Square is not natively supported as a gateway |
| B. Custom build (Next.js + headless commerce) | $0/mo baseline — CMS, hosting, and payments all have $0 tiers at this scale (per-transaction fees only when a sale occurs) | No fee until there’s revenue to pay it from; full control over review-content layout; reuses AWS/Docker skills already in use for Prosaurus/Breakroom; no vendor lock-in | More build time upfront; team owns more of the plumbing (cart, tax, cross-browser checkout UX) |

### 2.1.1 Shopify lock-in, specifically

Because the fee question raised the follow-up question of "what do we get for it," it’s worth being explicit about switching costs if Shopify is chosen and the team later wants to leave: products, customers, and orders export via CSV, but analytics history, abandoned-cart data, and customer-journey data do not. Theme code exports without images. Customer passwords cannot be migrated (customers must reset). Payment tokens do not transfer to a new processor. None of these blocks start on Shopify, but it means the "try it and switch later if it doesn’t fit" option is more one-way than it looks.

## 2.2 Payments

Stripe is out (relationship severed) and is removed from this plan entirely. Square is primary, PayPal is backup, matching what’s already running for the rest of the business.

Square (primary) — use the Square Payments/Checkout API directly rather than the separate "Square Online" storefront product. A single CreatePaymentLink call generates a hosted checkout page per product/order, which is roughly as little build effort as a Shopify Buy Button. Standard online rate is 2.9% + $0.30 per transaction, $0/mo, no minimum. Reuses the company’s existing Square merchant account.

PayPal (backup) — add as a second button/link on the same checkout flow. $0/mo, ~2.99% + $0.49 (card) to 3.49% + $0.49 (PayPal wallet/Venmo) per transaction.

If Option A (Shopify) is chosen instead: use PayPal as the gateway, not Square. Shopify does not natively support Square — it requires a workaround third-party app — while PayPal is a first-class supported gateway. Note that any non-Shopify Payments gateway on the Basic plan adds Shopify’s ~2% surcharge on top of the processor’s fee, which stacks with PayPal’s rate above.

Keep the payment layer provider-agnostic in the data model (as in v1) in case a wallet option (Apple Pay/Google Pay, both supported by Square) is added later for conversion-rate optimization.

## 2.3 Dropshipping / Fulfillment

Unchanged from v1: "buy one to review, then let the listing sell indefinitely" maps onto a dropshipping supplier API — you review a unit, list it, and orders route to the supplier who ships directly to the customer.

| Supplier / API | Minimum Cost | Best For | Notes |
| --- | --- | --- | --- |
| CJdropshipping API | $0/mo required (optional VIP tiers $15.99–$69.99/mo for perks) | Broad catalog, competitive pricing | Recommended starting supplier — zero fixed cost fits a slow, part-time build-out; API + Shopify/WooCommerce apps if needed later |
| Spocket | $39.99–$99.99/mo (no meaningful free tier) | US/EU-based suppliers (faster shipping) | Real fixed floor — add only once order volume justifies the faster shipping; not a starting choice given the fee |
| AliExpress (via DSers) | $0/mo (DSers have a free tier) | Widest catalog, lowest cost | Slower shipping; useful for validating demand cheaply before committing to a paid supplier |
| Printful / Printify | $0/mo (pay per item produced) | Print-on-demand goods | Only relevant if some "low effort" products are custom-branded merch |

## 2.4 Hosting & Infrastructure

This is where the AWS question lands directly. The team already pays for and operates an AWS EC2 box (44.225.148.34) running nginx + Docker for Prosaurus/Breakroom. That existing relationship changes the hosting calculus for Option B:

Preferred: reuse the existing EC2 instance. Deploy the Next.js frontend and any lightweight Node backend as additional Docker containers behind the same nginx reverse proxy already used for Breakroom. Incremental cost: effectively $0 — the box is already paid for, and the deployment pattern (Docker + nginx + AWS) is one the team already knows.

Alternative: AWS Amplify, if it’s preferable to keep this fully isolated from the production Prosaurus box. Amplify’s free tier (1,000 build minutes, 15GB bandwidth, 5GB storage/mo) is permanent, not a 12-month trial, and comfortably covers a low-traffic site with no per-seat fee.

Not recommended as the default: Vercel. The free Hobby tier explicitly prohibits commercial use — anything that sells a product, runs ads, or pays anyone to build it counts — so a live ExtremePanic.com would require the Pro tier at $20/mo. per seat. That’s a real recurring cost the AWS-based options avoid entirely, without giving up SSR/Next.js support.

CMS for review content: Sanity.io stays the recommendation from v1 — its free tier (2 datasets, 10,000 documents, 500,000 CDN requests/mo, 20GB asset storage) comfortably covers this business at any pace it’s likely to grow, with no time limit.

DNS/CDN: Cloudflare, free plan — unchanged from v1.

# 3. Phase 2 — Metrics & Analytics

Goal is unchanged: unique visitors, per-page visits, heat maps, conversion funnels, and sales, in as few tools as possible.

Updated recommendation: PostHog + Microsoft Clarity + Square Dashboard, all $0/mo at this scale.

PostHog — genuinely free up to 1M events/month (also 5,000 session recordings, 1M feature-flag requests), which is very unlikely to be exceeded early on, and covers analytics, funnels, and session replay in one product rather than three. Open-source and self-hostable later if ever needed, so no real lock-in.

Microsoft Clarity — free, unlimited, includes heat maps and recordings; keep alongside PostHog or drop once PostHog’s replay feature is enough on its own.

Sales/revenue reporting — Square Dashboard (native, included) in place of the Stripe dashboard referenced in v1; export to a spreadsheet or Metabase once volume is meaningful.

Plausible, mentioned in v1, is a paid product from day one (starts at $9/mo, and would cost ~$69/mo at PostHog’s free-tier volume) — only worth it later if a simpler, privacy-only dashboard is preferred over PostHog’s broader feature set.

# 4. Phase 3 — Marketing

## 4.1 Email campaigns

Klaviyo — free up to 250 active profiles / 500 email sends per month, indefinitely (not a trial). Fine to start on the free tier; note that email support is only included for the first 60 days, and campaign A/B testing requires a paid tier.

Mailchimp — cheaper/simpler alternative if starting very small.

Capture emails early: pop-up or footer signup collecting emails from Phase 1 launch, even before a full campaign strategy exists.

## 4.2 Paid advertising

Meta Ads (Instagram/Facebook) — strong fit for visual product reviews; supports the Meta Pixel for retargeting people who viewed a review but didn’t buy. No platform fee — spend is the only cost.

Google Ads / Shopping — captures high-intent search traffic ("best [product] review"). No platform fee.

TikTok Ads — strong fit if reviews are filmed as short-form video content; TikTok Shop integration can also double as a sales channel. No platform fee.

Install the relevant pixels (Meta Pixel, TikTok Pixel, Google Ads tag) at the same time analytics is wired up in Phase 2, so retargeting audiences start accumulating before spend begins.

## 4.3 "Other" — organic/SEO

Reviews are naturally SEO-friendly content ("[Product] review", "is [Product] worth it") — invest in on-page SEO (structured data / schema.org Product & Review markup) so listings can rank organically and reduce paid-ad dependency over time.

Affiliate/influencer seeding: send free review units to micro-influencers in exchange for a link back — cheap distribution that reuses the same "buy one, review it" asset.

# 5. Phase 4 — Auxiliary / Funnel Websites

Keep auxiliary sites lightweight — a simple landing page (Next.js static export, deployed the same way as the main site — the existing EC2 box or AWS Amplify) that funnels traffic to ExtremePanic.com rather than duplicating full commerce functionality.

Centralize DNS in Cloudflare (free) so new domains can be spun up and pointed at funnel pages quickly.

Track each auxiliary site with its own UTM parameters inside the same PostHog project so you can see which funnel sites actually convert, without adding another analytics vendor.

Reuse the CMS (Sanity, still on the free tier) so review content can be shared or cross-posted between the main site and niche funnel sites without duplicating work.

Keeping funnel-site hosting on the same AWS-based approach as the main site (rather than spinning up a Vercel project per funnel site) avoids the $20/mo/seat Vercel Pro fee being paid multiple times over as more funnel sites launch.

# 6. Phase 5 — Owned Products

When ready to sell owned products alongside dropshipped/reviewed ones, the same commerce layer (Square Payments/Checkout API, or Shopify if that path was taken) supports mixed inventory types — no re-platforming needed.

If manufacturing physical goods, a 3PL such as ShipBob is the standard option, but it comes with a real fixed floor: roughly a $275/mo minimum spend, plus a one-time ~$975 setup fee and separate hourly receiving costs. That’s a meaningfully bigger commitment than anything else in this plan, so it should stay a Phase 5 decision made only once owned-product volume actually justifies it — not something to set up speculatively.

This phase is the natural point to revisit the "no inventory" constraint from the core plan — owned products intentionally break that constraint in exchange for higher margin, so budget for it separately from everything above.

# 7. Suggested Build Order & Effort

Updated to reflect the AWS/Square-based default path (Option B) as primary, with the Shopify path noted as the faster-but-fee-bearing alternative.

| Phase | Key Deliverable | Rough Effort |
| --- | --- | --- |
| 1 | Live storefront (custom Next.js on existing AWS infra), Square Checkout Links wired up, first dropship supplier (CJdropshipping) connected, first review published | 3–6 weeks (custom, $0/mo fixed) / 2–4 weeks (Shopify, $39+/mo fixed) |
| 2 | PostHog + Clarity wired up, Square Dashboard reviewed for sales | 2–5 days |
| 3 | Email capture (Klaviyo free tier) + first paid ad campaign + pixels installed | 1–2 weeks |
| 4 | First auxiliary/funnel site live and tracked, deployed on the same AWS pattern | 3–5 days per site |
| 5 | First owned product listed (3PL evaluation only once volume justifies the ~$275/mo ShipBob floor) | Ongoing/opportunistic |

# 8. Cost & Lock-in at a Glance

Every vendor recommended above, with its minimum recurring cost and a lock-in rating (Low = easy to add/drop or self-host; Medium = some switching effort or a real fixed floor; High = meaningful switching cost or data loss on exit). Sized deliberately for a team expecting to add features slowly rather than a typical fast-moving startup.

| Service | Category | Minimum Cost | Lock-in | Notes |
| --- | --- | --- | --- | --- |
| Square (Payments/Checkout API) | Payments (primary) | $0/mo + 2.9% + $0.30 per online sale | Low | Reuses the company’s existing merchant account; just a processor, not a platform |
| PayPal Checkout | Payments (backup) | $0/mo + ~2.99–3.49% + $0.49 per sale | Low | Add or drop independently of Square |
| Shopify Basic | Commerce platform (fallback option) | $39/mo ($468/yr) + transaction fees | High | Proprietary theme code, limited data/payment export, Square not natively supported |
| CJdropshipping | Dropship supplier | $0/mo required (VIP optional $15.99–$69.99/mo) | Low | Recommended starting supplier |
| Spocket | Dropship supplier (optional 2nd) | $39.99–$99.99/mo | Medium | Real fixed floor; add later, not at launch |
| Sanity.io | CMS (review content) | $0/mo (free tier: 10k docs, 20GB storage) | Low | Content is plain JSON via API, easy to export |
| Existing AWS EC2 (Prosaurus box) | Hosting | $0/mo incremental | Low | Already paid for; same Docker/nginx pattern as Breakroom |
| AWS Amplify | Hosting (alternative) | $0/mo (free tier is permanent at this traffic level) | Low–Medium | AWS-specific but standard Next.js code underneath |
| Vercel Pro | Hosting (not recommended as default) | $20/mo per seat (Hobby tier bars commercial use) | Low | Technically fine, but a recurring fee the AWS path avoids |
| PostHog | Analytics | $0/mo up to 1M events/month | Low | Open-source, self-hostable later if ever needed |
| Microsoft Clarity | Heat maps/session replay | $0/mo, unlimited | None | Free indefinitely |
| Klaviyo | Email marketing | $0/mo up to 250 contacts / 500 sends | Medium | Migrating flows/segments later takes real effort |
| Cloudflare | DNS/CDN | $0/mo | Low | Can be pointed elsewhere at any time |
| Medusa.js (only if Option B commerce logic outgrows a simple integration) | Commerce backend | ~$10–15/mo (Railway hobby tier) | None | Open source, fully self-owned code, no platform fee |
| ShipBob (Phase 5 only) | 3PL fulfillment | ~$275/mo minimum + ~$975 setup fee | Medium | Only justified once owned-product volume is real |